# Table of Contents

Product Requirements Document: Compliance Tracking System

Executive Summary

Regulatory Framework

Compliance Monitoring Architecture

Key Compliance Requirements

30-Minute Console Checks (Jim's Priority)

Training Currency Tracking

Experiment Authorization Tracking

Compliance Dashboards

Real-Time Compliance Monitor

NRC Inspection Package Generator

User Stories

Compliance Officers

Operations Staff

Training Coordinators

Management

Compliance Rules Engine

Rule Categories

Rule Definition Language

Integration Points

Data Sources

Compliance Outputs

Success Metrics

Implementation Considerations

Data Retention

Access Control

Fail-Safe Design

Implementation Phases

Phase 1: Core Compliance (Month 1)

Phase 2: Expanded Tracking (Month 2)

Phase 3: NRC Package Generation (Month 3)

Phase 4: Advanced Analytics (Months 4-6)

# Product Requirements Document: Compliance Tracking System

Module: Cross-Cutting Compliance Infrastructure   Status: Draft   Last Updated: January 22, 2026   Stakeholder Input: Jim (TJ) - NRC requirements, 30-min checks, 2-year inspection scope   Related Modules: , ,    Parent: Reactor Ops LogExperiment ManagerTrainingExecutive PRD

## Executive Summary

The Compliance Tracking System is a cross-cutting concern that ensures regulatory compliance across all Neutron OS modules. It monitors operational requirements (30-minute console checks, training currency, authorization validity), generates evidence packages for inspections, and provides real-time compliance dashboards. Rather than each module implementing its own compliance logic, this centralized system provides consistent tracking, alerting, and reporting.

Key Principle: Compliance is about monitoring, evidence, and reporting, not about the operational activities themselves. The Reactor Ops Log records operations, Training tracks certifications, but the Compliance System ensures nothing falls through the cracks.

## Regulatory Framework

## Compliance Monitoring Architecture

## Key Compliance Requirements

### 30-Minute Console Checks (Jim's Priority)

### Training Currency Tracking

| Requirement | Frequency | Track | Alert | Action |
| --- | --- | --- | --- | --- |
| Initial Qualification | Once | Completion date, exam score | N/A | Enable operator privileges |
| Requalification | 4 hrs/quarter | Hours completed, topics covered | 30 days before due | Block console access if expired |
| Medical Exam | Annual | Exam date, clearance status | 60 days before due | Remove from shift schedule |
| Emergency Drill | Quarterly | Participation, role, performance | 2 weeks before quarter end | Schedule makeup session |
| Regulatory Changes | As needed | Training date, acknowledgment | Upon publication | Require read & sign |

### Experiment Authorization Tracking

⚠️ Diagram rendering failed

## Compliance Dashboards

### Real-Time Compliance Monitor

### NRC Inspection Package Generator

## User Stories

### Compliance Officers

As a compliance officer, I want a real-time dashboard showing all compliance metrics so I can identify issues before they become violations.

As a compliance officer, I want to generate NRC inspection packages covering any 2-year period with one click.

As a compliance officer, I want automatic alerts when any compliance metric drops below threshold so I can take corrective action.

As a compliance officer, I want trend analysis showing compliance patterns over time to identify systemic issues.

### Operations Staff

As a reactor operator, I want visual/audio reminder for 30-minute checks so I never miss one.

As a shift supervisor, I want to see compliance status for my shift including any gaps from previous shifts.

As a reactor manager, I want weekly compliance reports showing performance by shift and operator.

### Training Coordinators

As a training coordinator, I want to see who needs requalification in the next 30/60/90 days.

As a training coordinator, I want automatic scheduling of required training before expiration.

As a training coordinator, I want proof of completion records that satisfy NRC requirements.

### Management

As a facility director, I want monthly compliance trending to present at management reviews.

As a facility director, I want predictive alerts about future compliance risks based on current trends.

## Compliance Rules Engine

### Rule Categories

| Category | Examples | Enforcement | Escalation |
| --- | --- | --- | --- |
| Hard Requirements | 30-min checks, licensed operator on console | System interlock - cannot proceed | Immediate to SRO/RM |
| Procedural | Two-person rule, independent verification | Warning with override option | Log override with reason |
| Best Practice | ALARA reviews, pre-job briefs | Suggestion only | Track for trending |
| Facility-Specific | Local procedures, additional requirements | Configurable enforcement | Per facility policy |

### Rule Definition Language

# Example: 30-Minute Console Check Rule
rule:
  id: NRC-10CFR50-CONSOLE-CHECK
  name: "30-Minute Console Check"
  category: hard_requirement
  regulation: "10 CFR 50.54(i)"
  description: "Licensed operator must check console indicators every 30 minutes during operation"
  
  trigger:
    source: reactor_ops_log
    event: console_check_logged
    
  condition:
    time_since_last: 
      max_minutes: 30
      
  violation_response:
    minor:  # 31-35 minutes
      - log_gap
      - update_dashboard
      
    moderate:  # 36-45 minutes  
      - log_gap
      - email_supervisor
      - console_alert
      
    major:  # 46-60 minutes
      - log_gap
      - page_sro
      - email_reactor_manager
      
    critical:  # >60 minutes
      - log_gap
      - automatic_scram
      - notify_director
      - file_event_report

## Integration Points

### Data Sources

| System | Provides | Update Frequency | Used For |
| --- | --- | --- | --- |
| Reactor Ops Log | Console checks, power levels, maintenance | Real-time | 30-min compliance, tech specs |
| Experiment Manager | ROC approvals, sample records | On change | Authorization validity |
| Training Module | Certifications, hours, expiry | Daily sync | Currency tracking |
| Medical Isotope | QA records, shipping docs | On completion | Quality compliance |
| Personnel | Medical clearance, background checks | Weekly sync | Operator eligibility |
| Scheduling | Planned activities, staff assignments | Real-time | Coverage verification |

### Compliance Outputs

| Output | Format | Recipients | Frequency |
| --- | --- | --- | --- |
| Real-time Dashboard | Web/Mobile | All staff | Continuous |
| Daily Summary | Email | Supervisors, RM | 6 AM daily |
| Weekly Report | PDF | Management | Monday AM |
| Monthly Metrics | PDF + Excel | Director, ROC | 1st of month |
| NRC Package | PDF + ZIP | Inspectors | On demand |
| Audit Trail | Immutable log | Compliance, IT | Continuous |

## Success Metrics

| Metric | Target | Current Baseline | Measurement |
| --- | --- | --- | --- |
| 30-Min Check Compliance | 100% | 98.5% (paper logs) | Zero gaps >30 min |
| Training Currency | 100% | 95% (spreadsheet) | All ops qualified |
| Inspection Prep Time | <4 hours | 2-3 days | Package generation time |
| Evidence Completeness | 100% | ~90% (searching) | All required docs present |
| Alert Response Time | <5 min | Unknown | Time to acknowledge |
| Audit Findings | Zero repeat | 2-3 per year | NRC inspection results |

## Implementation Considerations

### Data Retention

Operational data: 2 years minimum per NRC

Training records: 5 years for initial qual, 3 years for requal

Audit trails: 7 years for compliance actions

Inspection packages: Permanent archive

### Access Control

View dashboards: All badged personnel

Acknowledge alerts: Authorized operators

Override warnings: SRO or above

Modify rules: Compliance officer + RM approval

Generate packages: Compliance, management, NRC

### Fail-Safe Design

⚠️ Diagram rendering failed

## Implementation Phases

### Phase 1: Core Compliance (Month 1)

30-minute check tracking

Basic compliance dashboard

Manual gap reporting

Simple alerting

### Phase 2: Expanded Tracking (Month 2)

Training currency

Experiment authorizations

Automated alerts

Weekly reports

### Phase 3: NRC Package Generation (Month 3)

Evidence compilation

Package formatting

Search and retrieval

Archive system

### Phase 4: Advanced Analytics (Months 4-6)

Predictive analytics

Trend identification

Risk scoring

Process optimization

This PRD defines the Compliance Tracking System as a cross-cutting concern that monitors regulatory requirements across all Neutron OS modules while maintaining separation of concerns.